DeepTerm Lifecycle — Transparency & UX Gaps

Implementation Plan for VS Code LLM

Observed during autonomous lifecycle run · 2026-03-08 · 15 gaps identified

# How to Use This Document

This document was produced by running the full 7-step DeepTerm lifecycle autonomously (Triage → Deliberation → Implement → Test → Review & Merge → Deploy → Release) and recording every transparency and UX gap encountered along the way. Each gap has been given an ID (GAP-01 through GAP-15), a severity, the affected step, a description of what was observed, the user impact, the recommended fix, and the files to modify.

Feed this document to your LLM coding assistant (Claude Code, Copilot, Cursor, etc.) as context. For each gap, ask the assistant to implement the fix described. Gaps are ordered by priority — Critical and High severity first.

# Gap Summary

| ID | Severity | Step | Title | Effort |
| --- | --- | --- | --- | --- |
| GAP-01 | Medium | Triage | Triage auto-shows 'passed' after full DB reset | S |
| GAP-02 | High | All steps | Clicking 'needs action' step doesn't update detail panel | S |
| GAP-03 | High | All action buttons | No visual feedback after clicking action buttons | M |
| GAP-04 | High | Global | Polling error flood on browser reconnect | M |
| GAP-05 | Medium | All steps | UI doesn't update immediately after action API returns | S |
| GAP-06 | Low | Global progress bar | Progress bar lags behind actual state | XS |
| GAP-07 | Medium | AI Deliberation | Sub-step states are opaque — no content preview | M |
| GAP-08 | Medium | AI Deliberation | Decision summary truncated with no expand option | S |
| GAP-09 | High | All steps | Entire step card should be clickable, not just the label | S |
| GAP-10 | High | Test | Timed-out test step has no inline recovery action visible | S |
| GAP-11 | Medium | Review & Merge | Review & Merge sub-text doesn't update when blocker changes | S |
| GAP-12 | Critical | Review & Merge | mark-tests-passed skips Review & Merge human gate | S |
| GAP-13 | Medium | Global | Story status shows 'done' before Deploy and Release complete | S |
| GAP-14 | Medium | Release | Deploy auto-cascades to Release with no visibility | M |
| GAP-15 | High | Implement | No indication that approve-decision is required before Start Agent | S |

Effort key: XS = <1h · S = 1–3h · M = 3–8h · L = 1–3d

# Gap Details

## GAP-01 · Triage auto-shows 'passed' after full DB reset

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | Triage |
| Effort | S |

### Observed Behaviour

After all lifecycle events are deleted from the DB, Triage still shows 'passed' in the UI. The code derives Triage status from story.status === 'planned' rather than from lifecycle events, so deleting events has no effect.

### User Impact

Reset workflows and test scenarios are unreliable. The lifecycle appears to have started when it hasn't.

### Recommended Fix

Derive Triage status from a real lifecycle event (event: 'started', stepId: 'triage') or from story.status === 'backlog' / 'planned' consistently. When resetting, also reset story.status to 'backlog'.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (buildLifecycleSteps())

- src/app/api/admin/cockpit/lifecycle/route.ts (reset-story action)

## GAP-02 · Clicking 'needs action' step doesn't update detail panel

| Field | Value |
| --- | --- |
| Severity | High |
| Step | All steps |
| Effort | S |

### Observed Behaviour

When a step shows a 'needs action' badge, clicking the step card does NOT update the right-side detail panel. The panel remains locked to the previously active step. The user cannot see what action is needed.

### User Impact

Operator cannot discover or execute the required action without trial-and-error clicking.

### Recommended Fix

Clicking any step card should always update the selectedStep state. The current behavior only updates on click of the label/button element within the card. Make the entire card area clickable by wrapping it in a cursor-pointer div with an onClick handler that sets selectedStep.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (step card onClick)

## GAP-03 · No visual feedback after clicking action buttons

| Field | Value |
| --- | --- |
| Severity | High |
| Step | All action buttons |
| Effort | M |

### Observed Behaviour

After clicking 'Start Agent', 'Deploy Release', or any other action button, the button shows no loading state, spinner, or disabled state. If the API call is in flight or fails silently, the user has no indication. Clicking multiple times can trigger duplicate API calls.

### User Impact

Operator doesn't know if the click registered. Double-clicks can trigger duplicate operations.

### Recommended Fix

Add loading state to all action buttons: (1) on click, disable button and show spinner, (2) on API success, update via poll or optimistic update, (3) on API failure, show inline error and re-enable button. Check res.ok and surface errors.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (all handleAction calls)

- All gate button onClick handlers

## GAP-04 · Polling error flood on browser reconnect

| Field | Value |
| --- | --- |
| Severity | High |
| Step | Global |
| Effort | M |

### Observed Behaviour

When the browser tab reconnects after being inactive, 100+ 'Failed to fetch lifecycle data: TypeError: Failed to fetch' errors fire simultaneously. There is no exponential backoff, circuit breaker, or visible error state in the UI. The error floods the console.

### User Impact

Performance degradation, console noise, potential server overload. No user-visible error shown despite many failures.

### Recommended Fix

Implement exponential backoff on polling: start at 5s, double on each failure up to 60s cap. After 5 consecutive failures, stop polling and show a persistent 'Connection lost — retrying...' banner. Reset backoff on first success.

### Files to Modify

- src/app/admin/cockpit/components/LifecycleTab.tsx (polling interval logic)

## GAP-05 · UI doesn't update immediately after action API returns

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | All steps |
| Effort | S |

### Observed Behaviour

After an action API call returns 200/201, the UI still shows the old state (e.g., 'needs action' for a step that was just started). The update only arrives on the next 5s/10s poll cycle.

### User Impact

Operator sees stale state for up to 10 seconds after triggering an action. Unclear if the action succeeded.

### Recommended Fix

After a successful action API call, immediately trigger a fresh poll or apply an optimistic update to the local state. A simple approach: call fetchLifecycleData() immediately after the API response before the next scheduled tick.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (after every fetch action call)

- src/app/admin/cockpit/components/LifecycleTab.tsx

## GAP-06 · Progress bar lags behind actual state

| Field | Value |
| --- | --- |
| Severity | Low |
| Step | Global progress bar |
| Effort | XS |

### Observed Behaviour

After starting deliberation/implement, the progress bar still shows the previous count until the next poll. The counter doesn't update optimistically.

### User Impact

Minor visual inconsistency — progress counter shows one step behind actual state.

### Recommended Fix

Same fix as GAP-05: re-fetch after action, or apply optimistic update to the stepCount before the next poll.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx

## GAP-07 · Sub-step states are opaque — no content preview

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | AI Deliberation |
| Effort | M |

### Observed Behaviour

The detail panel shows Propose/Debate/Vote/Decide status badges but no content preview of what the agents actually wrote. There is no way to see proposals or debate arguments without navigating to a separate page.

### User Impact

Operator cannot audit AI reasoning inline. Blind trust required to approve the architectural decision.

### Recommended Fix

Add an expandable 'Show Proposals' / 'Show Debate' section in the Deliberation detail panel. Fetch and display a truncated summary (first 200 chars) of each agent's proposal with a 'View full' link.

### Files to Modify

- src/app/admin/cockpit/components/DeliberationPanel.tsx

- src/app/api/admin/cockpit/deliberation/route.ts

## GAP-08 · Decision summary truncated with no expand option

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | AI Deliberation |
| Effort | S |

### Observed Behaviour

After deliberation completes, the decision summary in the right panel is truncated mid-sentence with '...'. There is no expand button or link to see the full architectural decision.

### User Impact

Operator cannot read the full architectural decision before approving implementation. Forces navigation to a separate page.

### Recommended Fix

Add a 'Show full decision' toggle button below the truncated summary. Expand inline with the full text on click.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (deliberation step detail)

- src/app/admin/cockpit/components/DeliberationPanel.tsx

## GAP-09 · Entire step card should be clickable, not just the label

| Field | Value |
| --- | --- |
| Severity | High |
| Step | All steps |
| Effort | S |

### Observed Behaviour

The right panel only switches when the user clicks the exact step label text/button inside the card. Clicking on the card background, the status badge, or the timer text has no effect. This is invisible affordance — there is no visual cue that only the label is clickable.

### User Impact

Operator wastes time clicking different parts of the card. Natural interaction model (click card → see detail) fails.

### Recommended Fix

Wrap the entire step card in a cursor-pointer div with onClick={() => setSelectedStep(stepId)}. Add a subtle hover highlight (e.g., border opacity change) to indicate the card is clickable.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (StepCard component)

## GAP-10 · Timed-out test step has no inline recovery action visible

| Field | Value |
| --- | --- |
| Severity | High |
| Step | Test |
| Effort | S |

### Observed Behaviour

When the Test step times out, the card shows the timeout indicator but NO recovery action buttons are visible on the card itself. The operator must know to click the step label to open the detail panel, which is unintuitive.

### User Impact

Operator may not notice the step has timed out or know how to recover.

### Recommended Fix

Add inline 'Retry' and 'Skip Tests' buttons directly on the timed-out Test step card, visible without opening the detail panel.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (Test step card)

## GAP-11 · Review & Merge sub-text doesn't update when blocker changes

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | Review & Merge |
| Effort | S |

### Observed Behaviour

Review & Merge shows 'Waiting for tests' even after tests have timed out and the blocker is no longer 'tests running'. The sub-text is derived from a simple rule without considering whether the dependency has actually resolved or failed.

### User Impact

Misleading status — operator may think tests are still running when they have actually timed out.

### Recommended Fix

Derive the Review & Merge sub-text from the actual Test step status: if Test is 'timed_out' or 'failed', show 'Tests did not pass — resolve Test step first'. Only show 'Waiting for tests' if Test is actually active.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (buildLifecycleSteps() or step card sub-text logic)

## GAP-12 · mark-tests-passed skips Review & Merge human gate

| Field | Value |
| --- | --- |
| Severity | Critical |
| Step | Review & Merge |
| Effort | S |

### Observed Behaviour

Calling mark-tests-passed auto-approves and passes through the Review & Merge step without any human action. A PR is merged without review. This is a critical bypass of a mandatory human gate.

### User Impact

Unreviewed code is merged to the main branch. The human review step exists precisely to prevent this.

### Recommended Fix

mark-tests-passed should ONLY advance the Test step to 'passed' and set Review & Merge to 'waiting_approval'. It must NOT auto-advance past Review & Merge. Add an explicit guard in route.ts: after marking tests passed, set lifecycleStep = 'review', not 'deploy'.

### Files to Modify

- src/app/api/admin/cockpit/lifecycle/route.ts (mark-tests-passed action handler)

## GAP-13 · Story status shows 'done' before Deploy and Release complete

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | Global |
| Effort | S |

### Observed Behaviour

After Review & Merge passes, story.status is set to 'done' even though Deploy and Release steps are still pending. The story card in the sidebar shows 'done' prematurely.

### User Impact

Misleading — operator may think the full cycle is complete when the build hasn't been deployed yet.

### Recommended Fix

Only set story.status = 'done' after the Release step completes. Intermediate statuses: 'in_progress' until test passes, 'merging' during review, 'deploying' during deploy/release.

### Files to Modify

- src/app/api/admin/cockpit/lifecycle/route.ts (status transitions)

## GAP-14 · Deploy auto-cascades to Release with no visibility

| Field | Value |
| --- | --- |
| Severity | Medium |
| Step | Release |
| Effort | M |

### Observed Behaviour

Calling deploy-release instantly completes both Deploy and Release steps. The Release sub-steps (Notes, Email, Docs) all pass immediately with no log of what was actually done — what release notes were generated, who was emailed, what docs were updated.

### User Impact

Zero audit trail for release actions. Operator cannot verify a release actually happened or what was communicated to users.

### Recommended Fix

Each Release sub-step should emit a lifecycle event with meaningful content: 'Release notes generated: [preview]', 'Email sent to N users', 'Docs updated at [URL]'. Surface these in the activity log.

### Files to Modify

- src/app/api/admin/cockpit/lifecycle/route.ts (deploy-release action)

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (Release step detail)

## GAP-15 · No indication that approve-decision is required before Start Agent

| Field | Value |
| --- | --- |
| Severity | High |
| Step | Implement |
| Effort | S |

### Observed Behaviour

The Implement step shows 'Start Agent' but clicking it silently fails because approve-decision has not been called yet (lifecycleStep is still null). The button gives no error or hint that a prerequisite step is missing.

### User Impact

Operator clicks Start Agent, nothing happens, with no explanation why.

### Recommended Fix

Before showing the Start Agent button, check if deliberation has been approved (lifecycleStep === 'implement'). If not, show a 'Approve Architecture Decision first' prompt with a button to do so inline. Or: auto-call approve-decision as part of the Start Agent flow.

### Files to Modify

- src/app/admin/cockpit/components/DevLifecycleFlow.tsx (Implement step detail panel)

- src/app/api/admin/cockpit/lifecycle/route.ts

# Prioritised Implementation Order

Implement in this order to get the most impactful improvements first:

- 1 (Critical) — GAP-12: mark-tests-passed bypasses Review & Merge human gate [route.ts mark-tests-passed handler]

- 2 (High) — GAP-09: Entire step card should be clickable [DevLifecycleFlow.tsx StepCard]

- 3 (High) — GAP-02: Clicking 'needs action' step doesn't update detail panel [DevLifecycleFlow.tsx step onClick]

- 4 (High) — GAP-03: No visual feedback on action button clicks [All gate button handlers]

- 5 (High) — GAP-04: Polling error flood on reconnect — add backoff [LifecycleTab.tsx polling]

- 6 (High) — GAP-10: Timed-out Test step needs inline recovery buttons [DevLifecycleFlow.tsx Test card]

- 7 (High) — GAP-15: No indicator that approve-decision is required before Start Agent [Implement detail panel]

- 8 (Medium) — GAP-05: Immediate re-fetch after action API call [DevLifecycleFlow.tsx + LifecycleTab]

- 9 (Medium) — GAP-08: Expand truncated decision summary inline [DeliberationPanel.tsx]

- 10 (Medium) — GAP-07: Show agent proposal/debate content in panel [DeliberationPanel.tsx]

- 11 (Medium) — GAP-11: Review sub-text reflects actual blocker [DevLifecycleFlow.tsx]

- 12 (Medium) — GAP-13: Story status shows 'done' too early [route.ts status transitions]

- 13 (Medium) — GAP-14: Release sub-step activity log with real content [route.ts deploy-release + Release card]

- 14 (Medium) — GAP-01: Triage derives from lifecycle event, not story.status [DevLifecycleFlow.tsx + route.ts reset]

- 15 (Low) — GAP-06: Progress bar optimistic update after action [DevLifecycleFlow.tsx]

# LLM Prompt Template

Use this prompt to start a fix session with your coding assistant:

I am fixing UX gaps in the DeepTerm lifecycle UI (Next.js + TypeScript, Tailwind).

Key files: src/app/admin/cockpit/components/DevLifecycleFlow.tsx (~1300 lines),

LifecycleTab.tsx, and src/app/api/admin/cockpit/lifecycle/route.ts.

The lifecycle shows 7 steps: Triage → AI Deliberation → Implement → Test

→ Review & Merge → Deploy → Release. The left column shows step cards;

clicking a step updates the right detail panel.

Please implement the following fix: [PASTE GAP DESCRIPTION AND FIX]

After implementing, confirm the change is complete and which lines changed.

— End of Document · DeepTerm Lifecycle Gap Analysis · 2026-03-08