DeepTerm Admin Panel

Holistic Review — Gaps, Missing Features & Restructuring Plan

Based on live walkthrough · 2026-03-08 · 15 gaps identified

# Executive Summary

The DeepTerm admin panel has a strong DevOps core — the Lifecycle, Observability, Pipelines, and Cockpit sections are genuinely useful and well-designed. The problem is in the surrounding pages, which were built for a generic SaaS product and have not been evolved to support the specific operational reality of DeepTerm: an AI-driven development pipeline running across four machines, with a zero-knowledge vault, a CI/CD process tied to lifecycle stories, and a support workflow that goes from user feedback all the way to released code.

Concretely: a user reports a vault problem — you cannot investigate from the admin. A user submits a feature idea — it sits in Feedback with no path to the development queue. A CI run fails — you see it in GitHub Actions but there is no alert, no connection to the story it was supposed to advance, and no recovery action. A license expires in 11 months — you will find out when the user complains.

The 15 gaps below are prioritized by operational impact. The most critical are the missing Vault page, the missing User detail view, and the broken Feedback-to-Triage pipeline.

# Page Inventory

All 15 admin pages / sections surveyed:

| Page | Tab | What it shows | Assessment |
| --- | --- | --- | --- |
| Overview | Dashboard | Stat cards, recent users, recent activity, quick actions | Redundant with Cockpit |
| Cockpit | Overview | KPI cards (issues, ideas, releases, users), revenue, system health badges | Good at a glance |
| Cockpit | System Health | 7 systems with live metrics (uptime, disk, memory, runner, flows) | Good, but sparse per-system |
| Cockpit | AI Usage | Token cost by provider/category, daily trend, top activities | Excellent |
| DevOps | Triage | Incoming issue/idea queue — approve/reject/defer | Empty — not wired to Feedback |
| DevOps | Backlog | Approved items awaiting planning | Empty |
| DevOps | Planning | Epics, stories, sprint planning | Functional |
| DevOps | Lifecycle | Story gate flow (8 steps), detail panel, agent drill-down | Core feature — see Lifecycle doc |
| DevOps | Code & PRs | Reviews + pull requests + activity sub-tabs | Present, basic |
| DevOps | Builds | Recent CI builds (commit msg + workflow + status + duration) | Functional |
| DevOps | Pipelines | Airflow DAG overview, scheduled DAGs, all DAGs, re-run | Good overview |
| DevOps | Observability | Multi-lane timeline (Pi / AI Dev Mac / CI Mac) + unified run log | Excellent, underused |
| GitHub | Pull Requests | Open/closed PRs across repos with labels | Basic — no review actions |
| GitHub | Actions | Workflow run list with trigger type + branch + commit msg | Useful but read-only |
| GitHub | Commits | Recent commits across repos | Informational only |
| GitHub | Branches | Branch list | Informational only |
| Users | — | Flat list: name, role, team, plan, join date. Edit/delete actions. | Missing user detail view, history |
| Teams | — | Flat list: name, plan, members, status, SSO, created date | Minimal — no team detail |
| Licenses | — | KPI cards + list with type/plan/status/expiry/actions | Functional but no alerting |
| Subscriptions | — | Offerings editor (live config!) + subscription list with MRR | Dangerous mix of config+data |
| Analytics | — | User growth, revenue chart, plan distribution, top teams | Shallow — product/SSH usage missing |
| Audit Logs | — | Chronological admin action log with search/filter | 1 entry — not tracking enough events |
| Feedback | — | User-submitted feature ideas with vote count and status | Siloed — no pipeline to Triage |
| Issues | — | User-reported support issues with status | Bare — no response/tracking capability |
| Announcements | — | Platform announcement composer and list | Empty — delivery method unclear |
| Database | — | 55-table browser with row counts, read/inspect capability | Dev tool — should be restricted |
| Settings | General | Site name, URL, support email, maintenance mode, help page | Fine |
| Settings | Security | Security configuration | Not inspected in detail |
| Settings | Billing | Billing configuration | Not inspected in detail |
| Settings | Notifications | Notification settings | Not inspected in detail |
| Settings | Releases | Release management config | Not inspected in detail |
| Settings | Integrations | 7 systems with connection status and Test buttons | Good — all 7 systems represented |
| Settings | AI | AI provider and model configuration | Important — well placed |
| Settings | Admin AI | Admin-specific AI assistant config | Fine |
| Settings | Danger Zone | Destructive operations | Expected |

# Gap Summary

| ID | Title | Severity | Category | Effort |
| --- | --- | --- | --- | --- |
| G-01 | Vault Management is completely absent | Critical | Missing Page | M |
| G-02 | User detail view does not exist | Critical | Users Page | L |
| G-03 | Feedback → Triage pipeline is broken (not wired) | High | Process Gap | S |
| G-04 | Issues page is a dead-end — no response or escalation capability | High | Issues Page | L |
| G-05 | Audit Logs captures almost nothing | High | Audit Logs Page | M |
| G-06 | Cockpit System Health cards are too sparse | High | Cockpit | M |
| G-07 | No active agent loop monitoring | High | Missing Feature | M |
| G-08 | Overview Dashboard is redundant and low value | Medium | Overview Page | S |
| G-09 | Subscriptions page mixes live config editing with data | Medium | Subscriptions Page | S |
| G-10 | Analytics is too shallow — no product or SSH usage data | Medium | Analytics Page | L |
| G-11 | GitHub page is read-only — no actions possible | Medium | GitHub Page | M |
| G-12 | No release management workflow | Medium | Missing Feature | M |
| G-13 | Announcements page has no delivery visibility | Low | Announcements Page | S |
| G-14 | Database Explorer is a raw dev tool in a production sidebar | Low | Structure | XS |
| G-15 | License expiry has no alerting | Low | Licenses Page | XS |

Severity: Critical = blocks normal operations   High = significant workflow friction   Medium = missing but workaroundable   Low = polish

Effort: XS = <2h   S = half day   M = 1-3 days   L = 1 week+

# Gap Details

## G-01 — Vault Management is completely absent

| Field | Value |
| --- | --- |
| Severity | Critical |
| Category | Missing Page |
| Effort | M |

### Observed Problem

The ZK vault is a core DeepTerm feature. The Database Explorer shows ZKAuditLog has 520 entries, ZKVault has 1 record, ZKVaultItem has 0. There is zero admin visibility into vault state, audit trail, failed access attempts, or user vault status. If a user reports a vault issue, there is no investigation path.

### What's Missing

- Vault list: how many vaults exist, per-user vault sizes

- ZKAuditLog viewer: 520 entries are invisible to admins

- Failed access attempt monitoring

- Vault health per user (item count, last access, last key rotation)

### Recommendation

Add a Vault page to the sidebar (between Users and Database, or under Settings). Show: vault-per-user table, ZKAuditLog viewer with date filter and event type filter, suspicious access alerts (repeated failures).

## G-02 — User detail view does not exist

| Field | Value |
| --- | --- |
| Severity | Critical |
| Category | Users Page |
| Effort | L |

### Observed Problem

The Users page is a flat table. Clicking Edit opens... nothing visible. There is no user detail page showing: active sessions, connected devices, license plan, vault status, subscription history, email history, login history, reported issues, or submitted feedback. To debug any user problem today, you must use the Database Explorer.

### What's Missing

- Per-user session list (device, last seen, IP)

- Per-user license and subscription status

- Per-user email history (what was sent)

- Per-user vault summary

- Resend verification email / force logout / impersonate actions

### Recommendation

Add /admin/users/[id] detail page. Tabbed layout: Overview, Sessions, License, Vault, Activity, Issues.

## G-03 — Feedback → Triage pipeline is broken (not wired)

| Field | Value |
| --- | --- |
| Severity | High |
| Category | Process Gap |
| Effort | S |

### Observed Problem

The master plan describes a complete feedback pipeline: user submits idea → Feedback page → Triage → Backlog → Planning → Lifecycle. In practice, the Feedback page (2 ideas) is a dead-end list. The DevOps Triage queue is completely empty and has no connection to the Feedback page. Ideas sit in Feedback with no way to promote them to the development pipeline without manual work.

### What's Missing

- 'Promote to Triage' button on Feedback items

- Triage queue auto-populated from new Feedback submissions above a vote threshold

- Status update on Feedback item when it enters Triage/Backlog/Planning/Lifecycle

- User-visible status (the user who submitted doesn't know their idea was picked up)

### Recommendation

Add 'Send to Triage' button on each Feedback item. Wire to POST /api/admin/cockpit/triage with source=feedback, itemId. Show lifecycle status back on the Feedback item (e.g., 'In Planning' badge).

## G-04 — Issues page is a dead-end — no response or escalation capability

| Field | Value |
| --- | --- |
| Severity | High |
| Category | Issues Page |
| Effort | L |

### Observed Problem

The Issues page shows 1 closed issue. There is no open issue inbox, no severity/priority triage, no response capability (no reply, no update to the submitter), no escalation to GitHub Issues, no SLA tracking, and no link between a support issue and the development story that fixes it. The entire support workflow described in the master plan is missing.

### What's Missing

- Issue inbox with open/in-progress/closed filter

- Priority and severity fields

- Admin response to submitter (email notification)

- Link issue → GitHub Issue or DevOps story

- SLA indicator (time since submission)

- Node-RED WhatsApp notification on new issue

### Recommendation

Redesign Issues page as a proper support inbox. Add: status management, admin reply/notes field, GitHub Issue creation button, link to DevOps story when fix is in progress, submitter email notification on update.

## G-05 — Audit Logs captures almost nothing

| Field | Value |
| --- | --- |
| Severity | High |
| Category | Audit Logs Page |
| Effort | M |

### Observed Problem

Audit Logs shows 1 entry (license.upgraded). The Database shows AuditLog with 1 record. Meanwhile ZKAuditLog has 520 entries — none of which are surfaced anywhere. Critical events are not being logged: admin logins, user deletions, license changes (beyond the one), subscription changes, workflow dispatches, lifecycle gate actions, AI usage spikes, failed authentication attempts.

### What's Missing

- ZKAuditLog surfaced in the Audit Logs page (separate section or filter)

- Lifecycle gate action logging (who approved what story step)

- Admin login/logout events

- Date range and event type filters

- Export to CSV

### Recommendation

Expand the AuditLog schema to capture more event types. Merge ZKAuditLog into the Audit Logs view as a separate filter category. Add date range picker and category filter (Security, User, License, Lifecycle, System).

## G-06 — Cockpit System Health cards are too sparse

| Field | Value |
| --- | --- |
| Severity | High |
| Category | Cockpit |
| Effort | M |

### Observed Problem

The 7-system health grid shows a green 'online' badge for all systems, which is good. But the per-system details are too thin. CI Mac shows runner name and last build time — but not test pass rate, build duration trend, or queue depth. AI Dev Mac shows just an IP address — no agent loop status, no current running story, no task queue. Node-RED shows address only — no flow run count, error rate, or last WhatsApp sent.

### What's Missing

- CI Mac: test pass rate trend (last 7 days), average build duration, current queue depth

- AI Dev Mac: current agent loop status (idle/running), active story name, last loop result

- Node-RED: flow run count (last 24h), error rate, last WhatsApp delivery timestamp

- Raspberry Pi: database size (not just disk), PM2 process status, recent error log entries

- GitHub: open PR count, failed Action runs (last 24h), API rate limit % used

### Recommendation

Expand each system card to show 3-4 key operational metrics. For CI Mac and AI Dev Mac especially — the admin needs to know at a glance whether work is happening or stuck.

## G-07 — No active agent loop monitoring

| Field | Value |
| --- | --- |
| Severity | High |
| Category | Missing Feature |
| Effort | M |

### Observed Problem

When the AI Dev Mac is running an agent loop, there is no real-time visibility: what iteration is it on, what files has it modified, what is the current subtask, is it stuck? The Lifecycle tab shows step-level status, but there is no live agent output feed. The Observability timeline only shows completed runs. If an agent loop hangs or goes in circles, there is no way to know until the 20-minute timeout fires.

### What's Missing

- Live agent loop output stream (last N log lines)

- Iteration count and current subtask in the CI Mac/AI Dev Mac System Health card

- Heartbeat staleness indicator (warn if no heartbeat for >90s)

- Kill / cancel agent loop button accessible without navigating to Lifecycle

### Recommendation

Add 'Active Agent' widget to Cockpit Overview that shows: story name, step, iteration count, elapsed time, last heartbeat. Link to Lifecycle for full detail. This should be the first thing you see when an agent is running.

## G-08 — Overview Dashboard is redundant and low value

| Field | Value |
| --- | --- |
| Severity | Medium |
| Category | Overview Page |
| Effort | S |

### Observed Problem

The Dashboard duplicates information from Cockpit (same KPI cards) and offers Quick Actions that are extremely low-frequency operations (Add User, Create Team, New Announcement, Settings). The Recent Activity shows 1 event. This page offers almost nothing that isn't better served by Cockpit or a direct navigation to the target page.

### What's Missing

- What's actually useful on a dashboard: active lifecycle stories, CI build status, today's AI cost, open issues count, recent user signups

### Recommendation

Either (a) repurpose Overview as a true operational command center showing active work (running agents, queued CI builds, open issues, unread feedback, recent releases), or (b) remove it and make Cockpit the landing page. The current Quick Actions bar is not useful.

## G-09 — Subscriptions page mixes live config editing with data

| Field | Value |
| --- | --- |
| Severity | Medium |
| Category | Subscriptions Page |
| Effort | S |

### Observed Problem

The Offerings editor (raw text fields for plan key, price, interval) sits at the top of the same page as the active subscription list. There is a 'Save Draft' / 'Deploy' flow, which is good, but the visual context makes it feel like a forms page rather than a dangerous config change. Editing the wrong price field and clicking Deploy changes what every user sees immediately.

### What's Missing

- Visual diff between current live config and draft

- Change history (who deployed what offering change, when)

- Preview of what users will see after deployment

- Confirmation dialog with explicit 'this will change what users can purchase'

### Recommendation

Move Offerings config to Settings → Billing. Keep Subscriptions page focused on the subscription data and MRR. Add change history and diff preview to the offerings editor.

## G-10 — Analytics is too shallow — no product or SSH usage data

| Field | Value |
| --- | --- |
| Severity | Medium |
| Category | Analytics Page |
| Effort | L |

### Observed Problem

Analytics shows: user count, team count, subscription count, revenue, user growth chart, plan distribution, top teams. This is billing analytics, not product analytics. There is no data on: feature usage (which app features are used most), SSH session volume, connection success/failure rates, activation funnel (registered → created host → first connection), geographic distribution of users, or churn prediction signals.

### What's Missing

- Feature usage heatmap (SSH sessions, snippets, port forwarding, AI assistant invocations)

- Activation funnel: registered → profile complete → first host → first connection

- Geographic distribution

- Session volume trend (connections per day/week)

- Churn signals: users with no activity in 30+ days

### Recommendation

Separate into two sub-tabs: Business (current content) and Product (app usage events). Product tab requires app-side event tracking (analytics events from the Swift app), which may not exist yet — but the architecture should be planned.

## G-11 — GitHub page is read-only — no actions possible

| Field | Value |
| --- | --- |
| Severity | Medium |
| Category | GitHub Page |
| Effort | M |

### Observed Problem

The GitHub page shows PRs, Action runs, commits, and branches. But nothing is actionable: you cannot approve/reject a PR from here, you cannot re-run a failed workflow from here (re-run is only in DevOps Builds), you cannot create an issue, you cannot see the diff of a commit. The link to PR #40 exists but clicking it presumably opens GitHub.com in a new tab rather than showing inline details.

### What's Missing

- Approve / merge PR button (with confirmation)

- Re-run failed workflow button (duplicates DevOps Builds — consider merging)

- PR diff viewer (even a summary: files changed, additions/deletions)

- Link GitHub PR → DevOps lifecycle story (bidirectional)

### Recommendation

The GitHub page and DevOps Builds tab have overlapping concerns. Either (a) merge GitHub Actions into DevOps Builds and use the GitHub page purely for PRs and code review, or (b) add PR management actions (approve, merge, request changes) to the GitHub page.

## G-12 — No release management workflow

| Field | Value |
| --- | --- |
| Severity | Medium |
| Category | Missing Feature |
| Effort | M |

### Observed Problem

The Database Explorer shows a Release table with 3 records (latest: v1.0.3). The Cockpit Overview shows 'Releases: 3, latest: 1.0.3'. But there is no release management page: no ability to see what was in each release, what users were notified, what the release notes were, or how to trigger/manage a new release. The Settings → Releases tab exists but has not been inspected.

### What's Missing

- Release history with notes, download counts, user notification status

- Trigger a new release workflow from the admin (link to DevOps Deploy/Release step)

- Rollback option (or at least documentation that a rollback requires manual work)

- Release announcement to users (link to Announcements)

### Recommendation

Add a Releases section — either as a sidebar item or under DevOps. Show: release list with version, date, notes, download count, notification status. Add 'Notify Users' button that populates an Announcement draft.

## G-13 — Announcements page has no delivery visibility

| Field | Value |
| --- | --- |
| Severity | Low |
| Category | Announcements Page |
| Effort | S |

### Observed Problem

The Announcements page is empty and has a 'New Announcement' button. But it's unclear how announcements are delivered: in-app notification? Email? Both? There is no delivery method selection, no target audience filter (all users / Pro users / Starter users / specific team), no delivery status after sending (how many users saw it?).

### What's Missing

- Delivery channel selection (in-app banner, email, or both)

- Target audience filter

- Delivery analytics (seen by N users, dismissed by N users)

- Schedule for future delivery

### Recommendation

Add delivery configuration to the announcement composer. Show delivery stats after publication.

## G-14 — Database Explorer is a raw dev tool in a production sidebar

| Field | Value |
| --- | --- |
| Severity | Low |
| Category | Structure |
| Effort | XS |

### Observed Problem

The Database page exposes all 55 tables with row counts and browse capability to anyone with admin access. This is extremely useful for debugging but inappropriate as a top-level sidebar item in a production admin panel. It has no row editing capability (good) but the ZKVault and sensitive user tables are visible.

### What's Missing

- Access gating (require a secondary confirmation or special permission to access)

- Read-only enforcement (ensure no write capability is exposed)

- Query log (who browsed what table, when)

### Recommendation

Move Database Explorer to Settings → Danger Zone or behind a secondary admin role. Remove from top-level navigation.

## G-15 — License expiry has no alerting

| Field | Value |
| --- | --- |
| Severity | Low |
| Category | Licenses Page |
| Effort | XS |

### Observed Problem

The Licenses page shows 'Luca De Blasio's Team' expires Feb 10, 2027 — about 11 months from now. There is no expiry warning badge, no automated alert, and no workflow for renewal. In a year this will expire silently.

### What's Missing

- Expiry warning badge when < 90 days to expiry

- Email alert to admin when any license is < 60 days from expiry

- Renewal workflow (or at minimum a link to the billing/Stripe management page)

### Recommendation

Add expiry warning logic to the Licenses page. Color-code the expiry date: green > 90 days, amber 30-90 days, red < 30 days. Add admin notification preference in Settings → Notifications.

# Process Flow Analysis — Where Things Break Down

The admin panel needs to support four operational processes. Here is how each flows today and where it breaks:

## Process 1: User Bug Report → Fix Released

| Step | Page | Works? | Problem |
| --- | --- | --- | --- |
| User submits bug in app | Issues (auto-created) | ✓ | Bug arrives in Issues page |
| Admin triages bug — set priority, respond to user | Issues | ✗ | No priority, no response capability |
| Create GitHub Issue or DevOps story | Issues | ✗ | No 'Create Story' or 'Create GitHub Issue' button |
| Story flows through lifecycle (Deliberation → Implement → Test → Review → Release) | DevOps / Lifecycle | ✓ | Works once story is manually created |
| User notified that their bug is fixed | Announcements / Email | ✗ | No link between issue → story → release → user notification |

## Process 2: User Feature Idea → Implemented

| Step | Page | Works? | Problem |
| --- | --- | --- | --- |
| User submits idea in app/web | Feedback | ✓ | Idea arrives in Feedback page |
| Admin promotes idea to development queue | Feedback → Triage | ✗ | No 'Promote to Triage' button. Queues are completely disconnected. |
| Idea enters DevOps Triage for decision | DevOps Triage | ✗ | Triage queue is always empty — not receiving from Feedback |
| Idea enters Backlog → Planning → Lifecycle | DevOps | ✓ | Works once manually added |
| User sees their idea was picked up (status badge) | Feedback | ✗ | No status feedback to user or on Feedback item |

## Process 3: CI Failure → Investigation → Fix

| Step | Page | Works? | Problem |
| --- | --- | --- | --- |
| CI run fails on PR | GitHub Actions + Cockpit | ~ | Actions page shows failure. No alert, no notification. |
| Identify which story the PR belongs to | GitHub + Lifecycle | ✗ | No link between PR and lifecycle story |
| See test failure details (which tests failed, why) | DevOps Builds | ~ | Commit message visible, but no per-test breakdown inline |
| Trigger retry or loop back to implement | DevOps Lifecycle | ✓ | Retry button exists if you navigate there |
| Confirm fix passed on re-run | Cockpit System Health / Observability | ✓ | Observability timeline shows re-run result |

## Process 4: New Release → Users Notified

| Step | Page | Works? | Problem |
| --- | --- | --- | --- |
| Release builds and passes lifecycle Deploy step | DevOps Lifecycle | ✓ | Release step shows sub-steps (Notes, Email, Docs) |
| Release notes visible to admin | ??? | ✗ | No Releases page. DB Explorer shows Release table with 3 rows. |
| Users emailed automatically | Release step | ? | Sub-steps auto-complete with no log of what was sent |
| Announcement drafted for in-app notice | Announcements | ✗ | Announcements page is empty with no draft from release |
| Download count / adoption tracked | Analytics | ✗ | Analytics shows no product/download metrics |

# Proposed Sidebar Structure

The current sidebar mixes operational tools (DevOps, Cockpit) with user management, raw database access, and empty pages at the same visual level. Proposed restructure:

| Sidebar Item | Purpose & Key Changes |
| --- | --- |
| Overview (repurposed) | Operational command center: active stories, CI status, today's AI cost, open issues, recent signups |
| Cockpit | System monitoring (3 tabs: Overview, System Health, AI Usage) + Active Agent widget |
| DevOps | Full development pipeline (8 tabs: Triage, Backlog, Planning, Lifecycle, Code & PRs, Builds, Pipelines, Observability) |
| GitHub | PRs with approve/merge actions + Actions (merged with Builds) + Commits + Branches |
| Users | User list + User detail page (/admin/users/[id]) with sessions, license, vault, activity tabs |
| Teams | Team list + Team detail with member management and subscription status |
| Licenses | License list with expiry alerting + renewal workflow |
| Subscriptions | Subscription data and MRR (offerings config moved to Settings → Billing) |
| Vault | NEW: ZK vault overview, ZKAuditLog viewer, per-user vault status, access alerts |
| Analytics | Business analytics + Product analytics (feature usage, activation funnel, session volume) |
| Releases | NEW: Release history, release notes, notification status, trigger release workflow |
| Issues | Support inbox with priority triage, admin response, GitHub Issue creation, SLA tracking |
| Feedback | Feature ideas with vote counts + 'Promote to Triage' button + lifecycle status badge |
| Announcements | Announcement composer with delivery channel, audience targeting, delivery stats |
| Audit Logs | Admin + ZK vault audit log with date range, category filter, export |
| Database | MOVED to Settings → Danger Zone (restricted access) |
| Settings | General, Security, Billing (+ offerings config), Notifications, Releases config, Integrations, AI, Admin AI, Danger Zone (incl. Database) |

Key changes: Vault added (new), Releases added (new), Database moved to Settings → Danger Zone, Overview repurposed as operational command center, Offerings config moved out of Subscriptions into Settings → Billing.

# Quick Wins (implement first, high value / low effort)

### 1. Wire Feedback → Triage (S — half day)

- Add 'Promote to Triage' button on each Feedback item

- Update Triage to show items with source=feedback

- Show 'In Triage / In Planning / In Progress' status badge on Feedback item

### 2. Add Vault page stub (S — half day)

- New sidebar page: /admin/vault

- Table: user email | vault exists | item count | last access | ZKAuditLog count

- ZKAuditLog viewer with date filter and event type filter (at minimum: show the 520 entries)

### 3. Add expiry warning to Licenses page (XS — 1 hour)

- Color-code expiry dates: green > 90d, amber 30-90d, red < 30d

- Add warning badge count in sidebar label

### 4. Active Agent widget in Cockpit Overview (M — 1-2 days)

- Show active agent loop: story name, step, iteration, elapsed, heartbeat status

- 'Cancel' quick action without leaving Cockpit

### 5. Repurpose Overview as operational command center (S)

- Replace generic KPI cards with: active lifecycle stories, CI build status today, open issues count, today's AI cost vs budget, last 3 releases

- Remove low-value Quick Actions (Add User, Create Team)

### 6. Expand CI Mac + AI Dev Mac system health cards (M)

- CI Mac: add test pass rate (7d trend), avg build duration, queue depth

- AI Dev Mac: add current agent status (idle / running / stuck), active story name

— End of Review · DeepTerm Admin Panel · 2026-03-08